One-page business case — [Initiative]

Enough to make an honest decision, on one page. If it needs ten, the thinking is not finished. A worked example follows.

THE PROBLEM OR OPPORTUNITY What is wrong, or what is possible, in one honest paragraph. Why it matters now.

WHY NOW What changes if we wait, or do nothing. The cost of delay.

OPTIONS CONSIDERED Including the do-nothing. Two or three real options, not one dressed up with strawmen.

RECOMMENDED OPTION Which one, and the single clearest reason why.

WHAT IT COSTS Money, people, and time. Be honest about the range, not just the hoped-for number.

WHAT WE GET (MEASURABLE) The benefit, named so you could later prove it happened. Avoid benefits no one will measure.

KEY RISKS The two or three that could sink it, and what makes them tolerable.

WHAT SUCCESS LOOKS LIKE The specific, checkable end state. How we will know it worked.

WHAT WE WILL STOP DOING What gets dropped or deprioritised to make room. If the answer is 'nothing', the plan is not real.

Worked example

THE PROBLEM OR OPPORTUNITY Five business units run on separate, ageing tenancies. Support cost is rising, security posture is inconsistent, and every cross-unit report is manual. Consolidating onto one Azure tenancy fixes all three.

WHY NOW Two of the five tenancies fall out of vendor support this year. Waiting means paying for extended support and carrying a known security gap.

OPTIONS CONSIDERED (a) Do nothing and pay for extended support. (b) Lift-and-shift each unit as-is. (c) Consolidate onto one governed tenancy in two waves.

RECOMMENDED OPTION Option (c). It is the only one that removes the recurring cost and the security gap rather than deferring them.

WHAT IT COSTS £140k–£180k over four months, one PM, a tech lead, and two days a week of client SME time.

WHAT WE GET (MEASURABLE) Support cost down ~30% within two quarters; one security baseline across all units; cross-unit reporting same-day instead of manual.

KEY RISKS Data quality on the legacy tenancies (mitigated by profiling first); SME availability (mitigated by a written commitment in the SoW).

WHAT SUCCESS LOOKS LIKE All five units live on one tenancy, zero priority-1 incidents at cutover, each unit head signed off, the old tenancies decommissioned.

WHAT WE WILL STOP DOING Pause the Unit 3 custom-reporting request and the optional analytics pilot until consolidation is delivered.