Definition of Done

A piece of work is "done" only when every box is ticked. Agree it with the client, not just the team, keep it visible, and adapt it. Below are worked examples for agile, hybrid and waterfall delivery: take the one that fits, then cut what you do not need.

# Agile / Scrum — per increment or story

Done at the end of each sprint, for every backlog item.

☐  Acceptance criteria met (written before the work started)

☐  Peer code review complete and approved

☐  Unit and integration tests written and passing in CI

☐  Meets the team's coding standards and passes linting

☐  No increase in known defects above the agreed threshold

☐  Non-functional checks considered: performance, accessibility, security basics

☐  Product owner accepts it against the acceptance criteria

☐  User-facing help / documentation updated where it changes

☐  Merged, and deployable to production behind a feature flag

☐  Demonstrated in the sprint review

# Hybrid — increment plus release / stage

The agile list above for each increment, plus these at each release or stage gate.

☐  Increment integrated into the release candidate

☐  Full regression suite passing, not just the new tests

☐  Stage-gate entry and exit criteria met and signed off

☐  Client UAT sign-off for the epic or feature set

☐  Deployment runbook and rollback plan updated

☐  Change record raised and approved where required

☐  Release notes written for the people affected

# Waterfall / stage-gated — per phase deliverable

Done when a phase deliverable is complete and ready to pass the gate.

☐  Meets the documented requirements, traced to the specification

☐  Technical / peer review complete, comments closed out

☐  QA test cases executed and passed, with evidence retained

☐  Defects triaged and within the agreed acceptance threshold

☐  Formal client acceptance against the acceptance criteria

☐  Documentation and handover pack complete

☐  Configuration baseline updated and under version control

☐  Entry criteria for the next phase confirmed as met

# Whichever you use

"The model produces output" or "the code is written" is never on its own a Definition of Done. Done names the quality bar, who validates it, and how anyone can see it is true.